**(Annex C)**

**Special Condition of the contract**

**A- Documents to be submitted with the priced BOQ:**

1- Company registration.

2- Contractor ID and company classification.

3- Chamber of commerce ID.

4- CV of the company with mentioning in details all the similar projects that was implemented by the company.

5- Supplying the letter of guarantee as specified in the contract.

**B- Duration:**

1- The work will start on January 12th 2021.

2- The duration of the work 15 calendar days (ending date will be January 26th 2021)

**C- Delay in the performance of the work:**

For every delay day of the contract, the contractor will be charged with 100 USD per day until reaches 5% of the total contract amount.

**D- Terms of Payments:**

1- The company will receive 90% of the amount upon completion 100% of the works in the BOQ which received by DAMA organization.

2- The remaining 10% will be paid within/after one month. This amount will be used directly by DAMA just only if there is returning or correcting of any item that has not been properly implemented and has not been repaired or operated, and if the contractor refused to correct or change any low quality materials used in the rehabilitation.

5- All the payments will be paid by cheques or bank transfers.

**E- Safety:**

1- The contractor will be responsible for the safety of his labors and we assured that DAMA will not be responsible for any incidents happening during the whole period of the rehabilitation.

2- It is the responsibilities of the contractor to provide all of his labors with Personal protective equipment (PPE) i.e. protective clothing, helmets, goggles, etc.

3- The contractor will be fully responsible for any damaged occurring in the PHCC during the work implementation

4- According to DAMA policy, no child less than 18 years old will be allowed to work at the site.

**F- Corresponding:**

1- All the corresponding letters, Emails and documents should be in English.

2- The contractor should send daily report for all the progresses and activities implemented, material, equipment's provided at the site, number of labors and pictures showing different activities to the supervisor engineer.

**G- Letter of Guarantee:**

The contractor has to supply letter of guarantee with an amount of 10% of the total amount of the contract, the letter shall be released after 1 months from the date of the completion of the contract.

**General Condition of the Contract**

This contract will be included with the Iraqi General Specification of contract.